## Slide 1: Data Analytics Group 7 Workflow procedure

## Slide 2: Approach
We will be using the Agile approach to project management.
Based on the fact that team members are not familiar and come from different skill levels, we required a methodology that is be flexible, yet still provide clear goals and tasks.
That seemed particularly relevant as each team member can harness their own strengths for deliverables and apply them to weekly tasks.
This approach prevents members from being solely responsible for one task throughout and encourages a collaborative team.

## Slide 3: Communication SOPs
Weekly meeting will be held on Tuesday and Thursday of each week (1900-2100).
All group discussion will be conduced on the “Group 7 Chat” on Slack.
Consult weekly task list.
Provide initial/update code as required.
After each major update to code or 1 hour of work, upload to GitHub under individual branch.
Once committed to individual branch, tag to a specific member for review.
The reviewing member is to make changes/suggestions as necessary for the specified code to which they have been tagged.
The reviewing member will then upload code to their own branch and tag the original member.
Original member will review code and upload to main page.
Alert the team to all commits to main GitHub page.
All code uploaded to the main page should be reviewed by at least 1 other member.

## Slide 4: Weekly Task List – Week 1
Marian
create github page
Ethan
provide source data topics
Andres
provide initial Machine Learning Model
Sergei
vote/confirm dataset selection
create inital database in PgAdmin
test database with sample data
confirm dataset selection
create work flow chart and outline communication protocols
update README
review inital machine learning code
review intial database set up
vote/confirm dataset selection
vote/confirm dataset selection
vote/confirm dataset selection
reviw all commits to the main github page
ensure all weekly all criteria have been met from “Proficiency” column of Rubric
Priority of Work:
Create GitHub Page
Select data set to analyse
Create branches
Generate machine learning module
Generate database

## Slide 5: Week 1 – Priority of Work
Priority of Work:
Create GitHub Page
Select data set to analyse
Create branches
Generate machine learning module
Generate database

## Slide 6: Weekly Task List – Week 2
Marian
Ethan
Andres
Sergei

## Slide 7: Weekly Task List – Week 3
Marian
Ethan
Andres
Sergei

## Slide 8: Weekly Task List – Week 4
Marian
Ethan
Andres
Sergei